SIXTH CITY GLAZING

Financial Intelligence System

PM INPUT PORTAL

Claude Code Build Specification

Purpose A full-stack web application that gives PMs a clean, role-appropriate interface to submit billing projections and cost-to-complete overrides each month — with a financial manager admin panel to import job data from and export clean data back to the master Excel workbook.

| Issued: February 26, 2026 Tech stack: Node.js + Express + SQLite + React Deployment: Local network or hosted (builder’s choice) | Users: 5 PMs + 1 financial manager (admin) Frequency: Monthly refresh cycle Master file: SCG_Financial_Intelligence_v5 (Excel) |
| --- | --- |

# 1. System Overview & Data Flow

The application has two user modes and one data transfer pattern. Understanding this flow is the foundation for every build decision.

## The Monthly Cycle

| Step | Action | Direction | Who | Timing |
| --- | --- | --- | --- | --- |
| 1 | Financial manager exports JOB_DETAIL from Excel as CSV and uploads it to the portal | IN → | Financial Manager | By the 5th |
| 2 | Portal auto-populates PM job cards with current data, pre-filling any previously entered billing schedules | — | System | Automatic |
| 3 | Each PM logs in, reviews their jobs, enters/updates monthly billing amounts and any CTC overrides, and submits | IN → | PMs | By the 8th |
| 4 | Financial manager opens admin panel, reviews all submissions, flags any incomplete or invalid entries | — | Financial Manager | 8th–9th |
| 5 | Financial manager downloads the export CSV, which maps directly to JOB_DETAIL columns W–AH in Excel | ← OUT | Financial Manager | By the 10th |
| 6 | Financial manager pastes/imports the export CSV into JOB_DETAIL. All downstream reports recalculate automatically. | — | Financial Manager | By the 10th |

# 2. Technical Architecture

## Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Backend | Node.js + Express | Lightweight REST API, easy CSV handling, Claude Code native |
| Database | SQLite (single file) | No external DB server needed; file can be backed up by copying one file; survives restarts |
| Frontend | React (Vite) | Component-based, real-time validation, mobile-friendly |
| Styling | Tailwind CSS | Utility classes, no separate CSS files to manage |
| CSV handling | Papa Parse (client) + csv-parse (server) | Robust parsing, handles Excel CSV quirks |
| Auth | PIN-based (4-digit) per user | No passwords to manage; not a public-facing app; PINs set by admin |

## File Structure

scg-pm-portal/ server/ index.js — Express app entry point db.js — SQLite setup and schema routes/ auth.js — PIN login jobs.js — job data endpoints submissions.js — PM input save/retrieve admin.js — import, export, status data/ scg_portal.db — SQLite database file client/ src/ components/ — React components pages/ — PM view, Admin view, Login App.jsx main.jsx package.json README.md

## Database Schema

Three tables. Keep it simple.

TABLE: users id INTEGER PRIMARY KEY initials TEXT UNIQUE -- 'R.S.', 'C.G.', 'D.S.', 'A.E.', 'S.M.', 'ADMIN' name TEXT -- 'Rob S.', 'Chris G.', etc. (set by admin) pin TEXT -- 4-digit PIN, stored as bcrypt hash role TEXT -- 'pm' or 'admin' TABLE: jobs job_no TEXT PRIMARY KEY -- '24-34' job_name TEXT division TEXT -- 'CLE' or 'CBUS' pm TEXT -- matches users.initials contract REAL est_cost REAL cost_to_date REAL billed REAL remaining REAL -- computed: contract - billed ret_pct REAL pct_complete REAL -- computed from est_cost / cost_to_date import_date TEXT -- timestamp of last CSV import TABLE: submissions id INTEGER PRIMARY KEY job_no TEXT pm TEXT feb_26 REAL DEFAULT 0 mar_26 REAL DEFAULT 0 apr_26 REAL DEFAULT 0 may_26 REAL DEFAULT 0 jun_26 REAL DEFAULT 0 jul_26 REAL DEFAULT 0 aug_26 REAL DEFAULT 0 sep_26 REAL DEFAULT 0 oct_26 REAL DEFAULT 0 nov_26 REAL DEFAULT 0 dec_26 REAL DEFAULT 0 ctc_override REAL -- NULL = use formula schedule_valid INTEGER -- 1 if monthly sum = remaining, 0 if not submitted_at TEXT last_updated TEXT notes TEXT -- free text PM comment field

# 3. PM View — Detailed Specification

## 3.1 Login Screen

- PM selects their name from a dropdown (R.S., C.G., D.S., A.E., S.M.)

- Enters their 4-digit PIN

- On success: routed to their job dashboard

- On failure: generic error message, no account lockout (internal tool)

- Session persists for 8 hours via JWT stored in localStorage

## 3.2 PM Dashboard

After login, the PM sees a single-page view of all jobs assigned to them. The layout is:

- Header bar: SCG logo area, PM name, current month/year, logout button

- Summary strip: total jobs shown, total remaining to bill, count of jobs with valid schedule (green) vs. incomplete (yellow)

- Job cards: one card per job, sorted by division then job number

- Submit All button: only active when all visible jobs have valid schedules (AJ flag = OK equivalent)

## 3.3 Job Card — Read-Only Fields (shown but not editable)

| Field | Source Column | Display Format |
| --- | --- | --- |
| Job Number | Col A | Bold, large text — primary identifier |
| Job Name | Col B | Full name, wrap if needed |
| Division | Col C | Badge: blue for CLE, green for CBUS |
| Revised Contract | Col F | $1,438,021 format |
| Billed to Date | Col J | Dollar amount |
| Remaining to Bill | Col O (computed) | Dollar amount — THIS is what billing schedule must sum to |
| % Complete | Col L (computed) | Show as percentage with note if >100%: 'Over budget — see CTC field' |
| Est. Cost to Complete (math) | Col P (computed) | Show greyed out as reference only |
| Schedule Status | Computed from inputs | Green badge 'OK' or yellow badge 'INCOMPLETE' |

DO NOT SHOW: Contract value breakdown, gross margin %, estimated GM$, budget remaining, net collected, or any company-wide financial data. PMs see their job’s billing position only.

## 3.4 Job Card — Input Fields

Each job card expands to show input fields. Collapsed by default to reduce visual clutter; clicking the card or an 'Edit' button expands it.

Monthly Billing Schedule (11 fields)

| Field | Maps to Excel | Behavior |
| --- | --- | --- |
| Feb 2026 | Col W | Pre-filled from last import if value exists; editable |
| Mar 2026 | Col X | Same |
| Apr 2026 | Col Y | Same |
| May 2026 | Col Z | Same |
| Jun 2026 | Col AA | Same |
| Jul 2026 | Col AB | Same |
| Aug 2026 | Col AC | Same |
| Sep 2026 | Col AD | Same |
| Oct 2026 | Col AE | Same |
| Nov 2026 | Col AF | Same |
| Dec 2026 | Col AG | Same |

Live validation: As the PM types, display a running sum of all 11 fields beneath them: 'Schedule total: $237,900 of $237,900 remaining — ✓ OK' in green, or 'Schedule total: $200,000 of $237,900 — $37,900 remaining to allocate' in yellow. The Submit All button stays greyed out until every job card shows OK.

Cost-to-Complete Override (1 field)

- Label: 'Est. Remaining Cost to Complete (leave blank to use formula)'

- Input: dollar amount, numeric only

- Helper text beneath: 'Math estimate: $X — enter your override only if you believe this is wrong'

- If the job shows % complete > 100%, the field highlights in yellow with text: 'Job is over budget — please enter your estimated remaining cost'

- Maps to: Col AH in Excel

Notes Field

- Optional free-text field per job, max 500 characters

- Label: 'Notes for financial manager (optional)'

- Maps to: notes column in submissions table; included in admin export for reference but NOT written back to Excel

## 3.5 Save & Submit Behavior

- Auto-save: entries save to the database as the PM types (debounced 2 seconds). PM never loses work if they close the tab.

- 'Save Draft' button: explicit save, shows 'Saved' confirmation

- 'Submit All' button: marks all jobs as submitted for this cycle; sends timestamp; disables further editing until admin opens a new cycle

- After submit: confirmation screen showing summary of what was submitted and a print/PDF option for PM records

PMs can only see and edit their own jobs. A PM logged in as R.S. cannot see jobs assigned to C.G. The server enforces this — not just the UI.

# 4. Admin / Financial Manager View — Detailed Specification

## 4.1 Admin Login

Same PIN login as PMs. Admin initials: 'ADMIN'. Role field in users table = 'admin'. Admin sees a different navigation than PMs after login.

## 4.2 Admin Dashboard

The admin home screen shows the current cycle status at a glance:

| Panel | Contents |
| --- | --- |
| Cycle Status | Current month, date of last import, total jobs loaded, date range of cycle |
| PM Submission Status | Table: each PM, number of their jobs, jobs submitted vs. total, last submission timestamp, green/yellow/red status |
| Validation Summary | Count of jobs with valid billing schedule vs. incomplete; count of jobs with CTC overrides entered; count with notes |
| Export Readiness | Green 'Ready to Export' if all PMs submitted and all schedules valid. Yellow 'Incomplete' with list of outstanding items if not. |

## 4.3 Import: Excel CSV → Portal

The financial manager uploads a CSV exported from JOB_DETAIL. The system parses it, updates the jobs table, and pre-populates any existing billing schedule data into the submissions table as starting values for PMs.

Import Button Behavior

- Button labeled: 'Import JOB_DETAIL CSV'

- File picker: accepts .csv only

- On upload: parse, validate required columns, show preview of row count and PM assignments before confirming

- On confirm: upsert all jobs into the jobs table; pre-populate submissions with existing monthly billing values from the CSV so PMs see their current data

- Show import summary: 'X jobs imported, Y PMs assigned, Z jobs with existing billing data pre-loaded'

- Log the import timestamp on every job record

CRITICAL: When importing, pre-populate the submissions table with any existing billing schedule values from the CSV (columns W–AG). PMs should see their existing entries as a starting point, not a blank form.

Required CSV Columns (exact match to JOB_DETAIL)

| Excel Col | CSV Header | Used For |
| --- | --- | --- |
| A | Job No. | Primary key |
| B | Job Name / Description | Display |
| C | Div. | Division badge |
| D | PM | PM assignment |
| F | Revised Contract ($) | Read-only display |
| G | Rev Est Cost ($) | CTC math reference |
| H | Cost to Date ($) | % complete calculation |
| J | Billed to Date ($) | Remaining calculation |
| K | Ret. % | Display only |
| W | Feb-26 Billings | Pre-populate submission |
| X | Mar-26 Billings | Pre-populate submission |
| Y | Apr-26 Billings | Pre-populate submission |
| Z | May-26 Billings | Pre-populate submission |
| AA | Jun-26 Billings | Pre-populate submission |
| AB | Jul-26 Billings | Pre-populate submission |
| AC | Aug-26 Billings | Pre-populate submission |
| AD | Sep-26 Billings | Pre-populate submission |
| AE | Oct-26 Billings | Pre-populate submission |
| AF | Nov-26 Billings | Pre-populate submission |
| AG | Dec-26 Billings | Pre-populate submission |
| AH | PM Est Cost-to-Cmplt Override ($) | Pre-populate CTC override |

## 4.4 Export: Portal → Excel CSV

The financial manager downloads a CSV that maps directly back to JOB_DETAIL columns. The financial manager then uses Excel's built-in data import or a simple paste to update the master workbook.

Export CSV Column Specification

The export file must have these columns in this exact order, with these exact headers:

job_no, feb_26, mar_26, apr_26, may_26, jun_26, jul_26, aug_26, sep_26, oct_26, nov_26, dec_26, ctc_override Maps to Excel JOB_DETAIL columns: A, W, X, Y, Z, AA, AB, AC, AD, AE, AF, AG, AH

- Every active job in the database is included in the export, whether or not the PM submitted (blanks export as 0 or empty)

- CTC override exports as empty string if not entered (empty = formula in Excel, not zero)

- Export filename: 'SCG_PM_Submissions_YYYY-MM-DD.csv'

- A second export option: 'Export with Notes' includes a notes column at the end for the financial manager's reference (not imported to Excel)

How to Import CSV into JOB_DETAIL (Instructions for Financial Manager)

Include these instructions as a README in the application and as a note on the admin export screen:

| Step | Action |
| --- | --- |
| 1 | Open SCG_Financial_Intelligence workbook and go to JOB_DETAIL tab |
| 2 | Open the exported CSV in a separate Excel window |
| 3 | In the CSV, select columns B through M (feb_26 through ctc_override) for all job rows |
| 4 | In JOB_DETAIL, find the first job row (row 6). Select the range W6:AH69 (the monthly billing and CTC columns) |
| 5 | Paste Special > Values Only. This overwrites only the input cells without disturbing formulas. |
| 6 | Verify column AJ (Billing Schedule Flag) shows OK for submitted jobs. Save the file. |

Alternative: Claude Code can add a Python helper script (import_submissions.py) that automates steps 2–6 entirely — the financial manager runs it from command line and the master Excel file updates automatically. Specify this if desired.

# 5. The Claude Code Prompt

Copy and paste the following prompt to Claude Code exactly as written. Do not summarize or paraphrase it.

--- PROMPT START --- Build a full-stack web application called the SCG PM Input Portal. This is an internal tool for Sixth City Glazing, a commercial glass and glazing contractor. The application has two purposes: (1) allow project managers to submit monthly billing projections and cost-to-complete estimates for their assigned jobs, and (2) give the financial manager tools to import job data from and export clean submission data back to a master Excel workbook. TECH STACK: - Backend: Node.js + Express - Database: SQLite (single file at server/data/scg_portal.db) - Frontend: React with Vite - Styling: Tailwind CSS - CSV parsing: Papa Parse (client-side), csv-parse (server-side) - Auth: PIN-based (4-digit), JWT session tokens, bcrypt for PIN hashing DATABASE SCHEMA — three tables: users: id, initials (unique), name, pin (bcrypt), role ('pm' or 'admin') jobs: job_no (PK), job_name, division, pm, contract, est_cost, cost_to_date, billed, remaining, ret_pct, pct_complete, import_date submissions: id, job_no, pm, feb_26, mar_26, apr_26, may_26, jun_26, jul_26, aug_26, sep_26, oct_26, nov_26, dec_26, ctc_override (nullable), schedule_valid, submitted_at, last_updated, notes USERS TO SEED ON FIRST RUN: PMs (role='pm'): R.S., C.G., D.S., A.E., S.M. Admin (role='admin'): ADMIN Set all default PINs to '1234'. Admin must change PINs via the admin panel before distributing to PMs. PM VIEW REQUIREMENTS: 1. Login screen: dropdown (name) + PIN entry 2. Dashboard shows only jobs where pm = logged-in user's initials 3. Summary strip: total jobs, total remaining to bill, submission status count 4. Job cards (collapsed by default, expand on click) showing: READ ONLY: job_no, job_name, division (badge), contract, billed, remaining, pct_complete DO NOT SHOW: gross margin, estimated profit, budget remaining, net collected, or any company-wide data INPUTS: 11 monthly billing fields (Feb-Dec 2026), CTC override (nullable, labeled 'leave blank for formula'), notes (optional, 500 char max) 5. Live validation: running sum of monthly fields vs. remaining. Show green OK or yellow gap amount in real time. 6. If pct_complete > 1.0 (over budget), highlight CTC field yellow with text 'Job is over budget — please enter your estimated remaining cost' 7. Auto-save on change (debounce 2 seconds) 8. 'Submit All' button: only enabled when all jobs have schedule_valid = true. On click: marks all jobs submitted, locks editing. 9. Post-submit confirmation screen with summary and print option ADMIN VIEW REQUIREMENTS: 1. Dashboard: cycle status panel, PM submission status table (each PM, job count, submitted count, last activity, status badge) 2. IMPORT: Upload CSV button. Parse CSV, show preview (row count, PM breakdown). On confirm: upsert jobs table AND pre-populate submissions table with any existing monthly billing values from the CSV (columns W-AG = feb_26 through dec_26) and CTC override (column AH). Log import_date. 3. EXPORT: Download CSV button. Export all jobs with latest submission data. Column order MUST be: job_no, feb_26, mar_26, apr_26, may_26, jun_26, jul_26, aug_26, sep_26, oct_26, nov_26, dec_26, ctc_override. CTC override = empty string if null. Filename: SCG_PM_Submissions_YYYY-MM-DD.csv 4. EXPORT WITH NOTES: Same as above but appends a 'notes' column at end 5. Job detail view: admin can see all jobs and all PM submissions, including notes 6. PIN management: admin can reset any PM's PIN 7. Cycle management: 'Open New Cycle' button resets submitted_at for all records, allowing PMs to edit again for the new month 8. Incomplete job alert: list any jobs where PM has not submitted or where schedule_valid = false CSV IMPORT FORMAT — exact column headers from Excel JOB_DETAIL: Job No. ¦ Job Name / Description ¦ Div. ¦ PM ¦ Revised Contract ($) ¦ Rev Est Cost ($) ¦ Cost to Date ($) ¦ Billed to Date ($) ¦ Ret. % ¦ Feb-26 Billings ¦ Mar-26 Billings ¦ Apr-26 Billings ¦ May-26 Billings ¦ Jun-26 Billings ¦ Jul-26 Billings ¦ Aug-26 Billings ¦ Sep-26 Billings ¦ Oct-26 Billings ¦ Nov-26 Billings ¦ Dec-26 Billings ¦ PM Est Cost-to-Cmplt Override ($) ADDITIONAL REQUIREMENTS: - Mobile-responsive design. PMs must be able to use this on a phone. - Server-side enforcement of PM data isolation. A PM's JWT must only return their own jobs from the API. - Include a README.md with: setup instructions, how to run dev server, how to build for production, how to access admin panel, and the Excel paste instructions for importing the export CSV back to JOB_DETAIL. - Include a Python helper script (import_submissions.py) that takes the export CSV and the master Excel file as arguments and automatically pastes the submission data into JOB_DETAIL columns W:AH. Use openpyxl. - Color scheme: professional, clean. Use Sixth City Glazing brand colors as primary: navy blue #1F4E79, medium blue #2E75B6, white, light gray. No loud colors except for status badges. - Include a sample test CSV file (sample_job_detail_export.csv) with 5 fictional jobs that can be used to test the import flow without needing the real workbook. The attached CSV file (scg_job_detail_export.csv) contains the real job data from the current master workbook. Use it to verify the import works correctly with actual data. --- PROMPT END ---

# 6. What Files to Provide to Claude Code

You need to provide ONE file to Claude Code alongside this prompt. Instructions for generating it are below.

## The File: scg_job_detail_export.csv

This CSV is generated directly from the JOB_DETAIL tab of your master workbook. It takes about 3 minutes to create.

Step-by-Step: How to Create the Export CSV

| Step | Action |
| --- | --- |
| 1 | Open SCG_Financial_Intelligence_v5 and go to the JOB_DETAIL tab |
| 2 | Click on cell A5 (the header row with 'Job No.') |
| 3 | Select from A5 to AH5 (all headers), then hold Shift and select down to AH69 (last job row). Your selection should be A5:AH69. |
| 4 | Copy this selection (Ctrl+C) |
| 5 | Open a new blank Excel workbook, click cell A1, and Paste Special > Values Only (this removes formulas and keeps only the data) |
| 6 | Delete columns that are NOT in the required list: keep A, B, C, D, F, G, H, J, K, W through AG, and AH. Delete all other columns (E, I, L-V, AI, AJ). |
| 7 | File > Save As > choose CSV (Comma delimited) format. Name it: scg_job_detail_export.csv |
| 8 | Provide this CSV file to Claude Code alongside the prompt. |

SHORTCUT: If you want to skip the manual column deletion, just export the full A5:AH69 range as CSV. Claude Code can handle extra columns — the import spec tells it exactly which column headers to look for. The prompt already tells Claude Code the exact header names it should map to. Extra columns in the CSV will be ignored.

# 7. After Claude Code Delivers the Build

## First-Time Setup Checklist

|  | Task |
| --- | --- |
| ☐ | Run setup: npm install in both /server and /client directories |
| ☐ | Start server: node server/index.js (or npm run dev if script is included) |
| ☐ | Log in as ADMIN with default PIN 1234 |
| ☐ | Reset all PM PINs before distributing access |
| ☐ | Test import: upload scg_job_detail_export.csv and verify all 64 jobs load correctly |
| ☐ | Verify PM data isolation: log in as R.S. and confirm you only see R.S. jobs |
| ☐ | Test full cycle: submit as one PM, export CSV, run import_submissions.py against a copy of the master workbook |
| ☐ | Distribute portal link and PINs to PMs |

## Future Month Updates

At the start of each new monthly cycle, the financial manager does two things: imports the updated JOB_DETAIL CSV (which updates job data and remaining balances with the latest Foundation numbers) and clicks 'Open New Cycle' (which unlocks PM editing for the new month). Everything else carries forward automatically.

Questions or build issues: bring back the Claude Code output for review before deploying to PMs.